# Project Report 1. Mikael Pratama Kristyawicaksono (S1241079).
## Deliverables.
- Deliverables until Friday, 11 November 2016.
  - Diagrams of the system.
  - Examples of Chapter 1 and Chapter 2.
  - Extensive planning for November.
  - Presentation.
  - Questions.
- Deliverables done until this meeting.
  - Diagrams of the system.
  - Extensive planning for November.
- Deliverables pending.
  - Examples of Chapter 1 and Chapter 2. Expected to be done on this Friday, 4 November 2016.
  - Presentation. Expected to be done on next Monday, 7 November 2016.
  - Questions. Expected to be done on next week meeting.
- Miscellaneous done.
  - Kaldi yes and no tutorial.
  - Pitch and volume detection, but using Java.

- There would be three milestones based on scenarios.
  - The ideal case scenario.
  - The minimal case scenario.
  - The realistic case scenario.
- Ideal case scenario would be if I have unlimited/spare amount of resources (energy, knowledge, money, and time).
- Minimal case scenario would be the minimum requirement for the prototype.
- Realistic case scenario would be the what I want to achieve for this project.
## System Requirement.
### Minimum case requirements.
- Functionalities.
  - Able to detect face.
  - Knows voice duration.
  - Knows voice volume.
  - Records voice.
  - Sends voice data to server.
- Hardwares.
  - USB microphone.
  - Raspberry PI 3.
  - Server.
  - Web cam.
- Softwares.
  - Simple connection of client and server through HTTP or WebSocket.
  - Retrieve data from server to clients.
  - Store data from nodes to server.
  - Sync time between all nodes.
  - OpenCV face detection to detect face to face conversation.
    - Python Audio Analysis for determine duration and volume.
### Realistic case requirements.
- Functionality.
  - Add.
    - Able to check existence of other people with badge within range.
    - Proof of concept visualization.
- Hardwares.
  - Add.
    - RF receiver.
    - RF transmitter.
    - WiFi dongle.
  - Change.
    - Raspberry PI 3 with Raspberry PI Zero.
- Software.
  - Proof of concept visualization.
### Ideal case requirements.
- Functionalities.
  - Add.
    - Able to check distance of face to face conversation.
    - Able to know body movement.
    - Able to visualize data on the badge itself.
    - Proof of concept, implementation.
- Hardwares.
  - Add.
    - Electronic ink display.
    - Proximity sensor.
    - Xyz sensor.
- Software.
  - Add.
    - Speech recognition using Kaldi.
## November planning.
### Week 1.
- Tuesday, 1 November 2016.
  - I will get monitor for my Raspberry PI.
  - I will start installing operating system to Raspberry PI.
- Wednesday, 2 November 2016.
  - I will work on draft for Chapter 1.
  - I will start creating barebone project for Python Audio Analysis.
- Thursday, 3 November 2016.
  - I will work on draft for Chapter 2.
  - I will start replicating my Java sound processing code into Python.
- Friday, 4 November 2016.
  - I will make Chapter 1 and Chapter 2.
  - I will submit Chapter 1 and Chapter 2.
  - I will test the sound processing code.
- Sunday, 6 November 2016.
  - I will work on draft for presentation.
  - I will start brainstorming on research questions.
- This week milestone is that the system capable to determine pitch and volume using a microphone.
### Week 2.
- Monday, 7 November 2016.
  - I will make presentation.
  - I will submit presentation to GP supervisors.
  - I will make research questions into more feasible document.
  - I will start creating barebone project for OpenCV face detection.
- Tuesday, 8 November 2016.
  - I will revise presentation if necessary.
  - I will submit presentation to GP committee.
  - I will submit research questions to GP supervisor.
  - I will program the OpenCV face detection.
- Wednesday, 9 November 2016.
  - I will prepare presentation.
  - I will revise research questions if necessary.
- Thursday, 10 November 2016.
  - I will program the OpenCV face detection.
  - I will program the Open CV face detection to work with sound processing code.
- Friday, 11 November 2016.
  - I will submit research questions to GP committee.
  - I will program the OpenCV face detection.
  - I will program the Open CV face detection to work with sound processing code.
- Saturday, 12 November 2016.
  - I will test the OpenCV face detection together with the sound processing code.
- This week milestone is that the system capable to detect face to face conversation.
### Week 3.
- Monday, 14 November 2016.
  - I will start creating barebone project for server using Python Django.
- Tuesday, 15 November 2016.
  - I will start creating database using MongoDB to store data from nodes (nodes are all sociometric badge within the network).
- Wednesday, 16 November 2016.
  - I will start creating database using MongoDB to store data from nodes (nodes are all sociometric badge within the network).
- Thursday, 17 November 2016.
  - I will make connection between server and nodes.
- Friday, 18 November 2016.
  - I will make connection between server and nodes.
- Sunday, 20 November 2016.
  - I will test to sending data from nodes to server and then store it in database.
- This week milestone is that the system capable to have database filled with data sent from nodes.
### Week 4.
- Monday, 21 November 2016.
  - I will work to sync time stamp within all nodes and the server (I am thinking of an alternative solution for this actually).
- Tuesday, 21 November 2016.
  - I will work to sync time stamp within all nodes and the server.
- Wednesday, 21 November 2016.
  - I will try to make public API so data can be easily used by user.
- Thursday, 21 November 2016.
  - I will try to make public API so data can be easily used by user.
- Friday, 21 November 2016.
  - I will try to make simple website to display the API.
- This week deliverable is that all nodes always has same time stamp.